## Slide 1: Industrial XP Environment
Photo courtesy of Joshua Kerievsky

## Slide 2: Traditional Release – Whiteboard Sketch
Traditional Release 1

## Slide 3
Size
Time
Defects
Effort
Input to SLIM-DataManager

## Slide 4: Digitized Replica Using SLIM™

## Slide 5: XP Releases – Whiteboard Sketch
Agile 1
Agile 2
Agile 3

## Slide 7: Digitized Replica Using SLIMtm
Staffing & Probability Analysis
Avg Staff (people)
<XP Rel. 3.0>
1
2
3
4
5
6
7
8
9
Apr
'02
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Jan
'03
Feb
Mar
0
2
4
6
8
10
Avg Staff (people)
8
7
6
5
4
3
2
1
R&D
C&T
Milestones
0 - CSR
1 - SRR
2 - HLDR
3 - LLDR
4 - CUT
5 - IC
6 - STC
7 - UAT
8 - FCR
9 - 99R
10 - 99.9R
Milestones
0 - CSR
1 - SRR
2 - HLDR
3 - LLDR
4 - CUT
5 - IC
6 - STC
7 - UAT
8 - FCR
9 - 99R
10 - 99.9R
SOLUTION PANEL <XP Rel. 3.0>
Duration
Effort
Cost
Peak Staff
MTTD
Start Date
C&T
6.0
33
561
8.4
1.8
8/31/2002
Life Cycle
9.0
69
1173
8.4
1.8
6/1/2002
Months
PM
$ (K)
people
Days
PI=20.7 MBI=3.8 Eff SLOC=67023
CONTROL PANEL <XP Rel. 3.0>
PI
16.5
24.8
20.7
Peak Staff
6.7
10.1
8.4
Eff SLOC (K)
54
80
67
Project: Elan 3.0

## Slide 8
Staffing & Probability Analysis
Avg Staff (people)
<XP Rel. 3.2>
1
2
3
4
5
6
7
8
9
10
11
12
13
14
15
16
17
18
Jan
'03
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Jan
'04
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
0
2
4
6
8
10
Avg Staff (people)
8
7
6
5
4
3
2
1
R&D
C&T
Milestones
0 - CSR
1 - SRR
2 - HLDR
3 - LLDR
4 - CUT
5 - IC
6 - STC
7 - UAT
8 - FCR
9 - 99R
10 - 99.9R
Milestones
0 - CSR
1 - SRR
2 - HLDR
3 - LLDR
4 - CUT
5 - IC
6 - STC
7 - UAT
8 - FCR
9 - 99R
10 - 99.9R
SOLUTION PANEL <XP Rel. 3.2>
Duration
Effort
Cost
Peak Staff
MTTD
Start Date
C&T
15.0
88
1496
8.2
-0.0
6/30/2003
Life Cycle
19.0
109
1854
8.2
-0.0
3/1/2003
Months
PM
$ (K)
people
Days
PI=14.8 MBI=1.3 Eff SLOC=76276
CONTROL PANEL <XP Rel. 3.2>
PI
11.9
17.8
14.8
Peak Staff
6.6
9.8
8.2
Eff SLOC (K)
61
92
76
Project: Elan 3.2
Digitized Replica Using SLIMtm

## Slide 9: Schedule Comparison
C&T Duration (Months) vs Effective SLOC
10
100
1000
Effective SLOC (thousands)
1
10
100
C&T Duration (Months)
Agile 1
Agile 3
Agile 2
Traditional 1
Traditional 2
Agile 1
Agile 3
Agile 2
Traditional 1
Traditional 2
All Systems
Special Project
QSM 2002 Scientific
Avg. Line Style
1 Sigma Line Style
Fast Schedules on Traditional Projects Even Faster on Agile Projects

## Slide 10: Defect Comparison
High Defects on Traditional Projects Low Defects on Agile Projects

## Slide 12
David
Tara
.
.
.
.
.
.
.
.
.
.
.
.
.
.
.
.
.
.
.
.
.
.
.
.
.
.
.
.
.
.
.
.
.
.
.
.
.
.
.
.

## Slide 15
Example PI Calculation
Size = 376,022 SLOC
Effort = 347 Person-Months
Time = 24 Months
*
Condor PI =
SIZE
TIME
EFFORT
= 17
Notes: <footer>
<header>
<date/time>

## Slide 16
Productivity Index (PI) (industry values by application type)
0
2
4
6
8
10
12
14
16
18
20
22
24
Productivity Index (PI) w/ ±1 Standard Deviation
Avionics
Business
Command and Control
Microcode
Process Control
Real Time
Scientific
System
Telecommunications
Information
Engineering
Real Time

## Slide 17: Before vs. After Summary
Previous Performance
Current Performance
Percent Improvement
Project Cost
$2.8 Million
$1.1 Million
61%
Schedule
18 months
13.5 months
24%
Cumulative Defects
2,270
381
83%
Staffing
18
11
39%
* Using average project size of 150,000 lines of new and modified code

## Slide 20
“Without metrics, you’re just another person with a different opinion.”

## Slide 21: Metrics Tools Used for this Analysis
SLIM- Metrics
SLIM- Estimate
SLIM-
Control
Metrics
Repository
& Analysis
Size, Schedule,
Cost & Quality
Estimating
Statistical
Process
Control &
Adaptive
Forecasting

## Slide 22
Recommended Web Resources
Blogosphere: www.optimalfriction.com
QSM Associates Web Library/Resource Center: www.qsma.com

## Slide 23
Recommended Reading
Mah, Michael, “The Making of the Agile IT Executive” Business IT Strategies Advisory Executive Report Vol 6 Number 10. © 2004 Cutter Information Corp.
Putnam, Lawrence H., and Myers, Ware, “Five Core Metrics, The Intelligence Behind Successful Software Management” © 2003 Dorset House Publishers.
Demarco, Tom and Tim Lister “Waltzing With Bears, Managing Risk on Software Projects” © 2003 Dorset House.

## Slide 24
Recommended Reading
Ury, William, “Getting Past NO” © 1993 Bantam.
Fisher, Roger and Alan Sharp, “Getting It Done, How to Lead When You’re Not in Charge”, © 1998 HarperCollins.
Heen, Sheila, Doug Stone and Bruce Patton “Difficult Conversations - How to Discuss What Matters Most”, © 1999 Viking/Penguin.

## Slide 25: For Additional Information
Contact:
Michael Mah
Managing Partner
QSM Associates Inc.
Clocktower Building
75 So. Church St., Suite 600
Pittsfield, MA 01201
Email: michael.mah@qsma.com
Web url: www.qsma.com